Intern Project Assignment: Development of "OpenClaw Content Sentinel" – An Autonomous Multi-Platform Daily Content Generation & Posting Agent

Project Overview

You will design, build, and deploy a production-grade autonomous AI agent (named OpenClaw Content Sentinel) powered exclusively by OpenClaw (the open-source personal AI assistant framework).

The agent will run proactively every day using OpenClaw’s native heartbeat/cron scheduler and will:

- Ingest a daily prompt + competitor article URL.

- Perform intelligent zero-cost trending research across public web sources.

- Analyze the competitor content, synthesize original insights, and generate a high-quality response article/post.

- Generate image

- Automatically post the output to LinkedIn, Facebook, and Twitter (X).

- Provide a full interactive Telegram chat interface for monitoring, draft approval, manual triggers, status queries, and overrides.

Critical Constraint – Zero Additional Cost

The only expense allowed is the LLM used as the brain (Bedrock, Grok,OpenAI, Anthropic, or fully local model). No paid APIs, no premium tiers, no external services. All scraping, trending detection, and posting must use free/open-source methods (browser automation via Playwright, RSS feeds, public search, etc.).

This bot will become our competitive-intelligence + thought-leadership engine, running reliably with zero ongoing costs beyond the LLM.

Core Requirements (Mandatory – OpenClaw-First Architecture)

- Deploy and extend a self-hosted OpenClaw instance (local or dedicated server).

- Build custom skills (in the official SKILL.md format) for:

  - Competitor URL ingestion + ethical scraping/summarization (browser tool or Playwright-based).

  - Zero-cost trending research (RSS parsers, pytrends/Google Trends scraping, free self-hosted SearXNG-style search, public news feeds).

  - Content analysis + generation pipeline (advanced prompt engineering).

  - Browser-based auto-posting to LinkedIn, Facebook, and Twitter (X) using OpenClaw’s native browser control (headless Chromium with persistent profile – study and adapt community Playwright MCP / linkedin-automation skills as reference only; implement clean, secure custom versions).

- Leverage OpenClaw’s native Telegram integration (grammY bot token) as the full chat interface: the agent must respond to commands (/status, /approve, /run-now, /logs, etc.), send daily draft previews for approval, and allow real-time interaction.

- Daily proactive execution via OpenClaw’s built-in cron/heartbeat (no external cron).

- Full error handling, retries, logging, confidence gating, and Telegram-based human-in-the-loop fallback.

- Security: sandboxed skills, prompt-injection protection, credential vaulting (browser sessions stored securely), minimal permissions.

Optional Advanced Enhancements (Strongly Recommended)

Hybridize with LangChain + LangGraph for a stateful multi-agent workflow (Researcher → Analyzer → Writer → Editor → Publisher agents) that runs inside or alongside OpenClaw skills.

- Vector Store (Chroma/FAISS) for RAG over historical posts + competitor content.

- Graph Store (Neo4j or LangGraph native) for topic/competitor knowledge graphs.

Pure OpenClaw is sufficient for MVP; the hybrid unlocks superior reasoning and long-term memory.

Research Phase (Week 1 – Deliverable: 6–8 Page Architecture Report)

Before any code, deliver a professional report covering:

- Deep dive into OpenClaw architecture (skills registry, browser tool, cron/heartbeat, Telegram native integration, memory model).

- Zero-cost integration strategies:

  - Trending detection (RSS + pytrends + free web search skills).

  - Browser automation for LinkedIn/Facebook/Twitter posting (Playwright MCP patterns, persistent profiles, anti-detection best practices).

  - Existing ClawHub skills as references (e.g., linkedin-automation, meta-fb-inbox, ai-hunter-pro, playwright-scraper) – explain what you will adapt vs. rebuild.

- Comparison: pure OpenClaw vs. OpenClaw + LangGraph + vector/graph stores for reliability and hallucination control.

- Security & observability in production (browser sandboxing, Telegram command whitelisting, logging).

- Legal/ethical considerations (scraping, attribution, platform TOS for browser posting, disclosure).

Implementation Phases & Milestones

- Week 1: Research report + OpenClaw deployment + Telegram interface + basic skills (URL fetch + trending lookup).

- Week 2: Multi-agent graph (optional) + content pipeline + vector store + custom browser posting skills for LinkedIn, Facebook, and Twitter (X).

- Week 3: Full daily scheduler + auto-posting to all three platforms + Telegram chat controls + confidence gating + error recovery.

- Week 4: 14-day live simulation, monitoring dashboard, full documentation, and handover (Docker-compose, config templates, custom skills PR-ready).

Key Deliverables

- Fully functional OpenClaw instance with custom skills (GitHub repo).

- Architecture decision document + research report.

- End-to-end demo video showing: daily run → trending research → article generation → successful posts on LinkedIn + Facebook + Twitter + Telegram interaction.

- 30-day run log with zero-cost proof (no external API charges).

- Production deployment guide + Telegram command reference.

Success Criteria

- 95%+ success rate on daily runs (including auto-posting to all three platforms) over 14 consecutive days.

- Posts are original, on-brand, incorporate trending context, and appear natively on LinkedIn, Facebook, and Twitter (X).

- Full interactive control and approval via Telegram chat.

- Zero cost beyond the LLM (verified in logs).

- Clean, maintainable, well-documented code that follows OpenClaw skill best practices.

Recommended Skills to Master / Demonstrate

- OpenClaw skill development & proactive agents

- Native Telegram integration & command handling

- Playwright browser automation (persistent profiles, form filling, posting flows)

- LangGraph stateful workflows (optional)

- Zero-cost RAG & trending pipelines

- Secure credential & session management

- Prompt engineering for multi-step autonomous agents

- Python/Node async, error handling, observability

Resources Provided

- OpenClaw repo & docs (openclaw.ai + GitHub + ClawHub registry)

- Company LLM API keys (or local model setup instructions)

- Sample competitor article links + sandbox test accounts for LinkedIn/Facebook/Twitter

- No budget for any paid services – everything must remain free except the LLM.

This is a high-visibility, production-ready project that will directly fuel our daily content engine at zero marginal cost. Treat it as real infrastructure — reliability, security, and maintainability are non-negotiable.